## Slide 1: Expense Tracker Desktop App

## Slide 2: Objective
To create a Java-based desktop application that helps users manage daily expenses easily.
Allows users to add, view, and manage expenses in a structured way.

## Slide 3: Scope of the Project
For individuals to record and monitor personal spending.
Offers categorized entries (food, travel, etc.).
Built using Java Swing for GUI and SQLite for data storage.
Can be extended in the future (budgeting, reports, etc.).

## Slide 4: Modules
🔐 Login Module
Secure access for users using a login form.
➕ Expense Entry Module
Add new expenses with validation (date, amount, category).
🗂️ Category Management Module
Manage categories like Food, Travel, Bills, etc.
📝 View/Edit/Delete Module
View past expenses in a table; edit or delete entries.

## Slide 5: Modules
📤 Export & Filter Module
Export expenses to CSV file; filter by date or category.
📊 Summary Report Module
Show total spending, monthly stats, and category-wise summary.
🗃️ Database Module (JDBC + SQLite)
Save, fetch, update, and delete data from SQLite database.

## Slide 6: Self-Learning Required
Java Swing – GUI Design
JDBC – Connecting Java to SQLite
SQL (Basic SQLite) – Create and manage tables
JSON File Format-used for data export or backup
GitHub – Project hosting & collaboration

## Slide 7: Team Members & Responsibilities
✅ Member 1:
- Java UI (Swing) – Design windows, buttons, forms
- Add Expense Module – Input form with validation
- GitHub Hosting – Version control and collaboration
- Category Management (UI side)
- Export to CSV
✅ Member 2:
- View/Edit/Delete Module – JTable for expense records
- SQLite & JDBC Setup – Database creation and connectivity
- Category Management (DB side)
- Summary Report (Total/category-wise expenses)

## Slide 8: GitHub Repository Link
All source code and documentation will be maintained on GitHub.
GitHub Link: https://github.com/<your-team-name>/ExpenseTrackerApp

## Slide 9: Weekly Progress Plan
Week 1 – Project setup, design UI mockup, DB design
Week 2 – Add Expense module (UI + DB insert)
Week 3 – View/Delete module, data table
Week 4 – Improve UI, testing, validations
Week 5 – Finalize documentation + PowerPoint

## Slide 10: Module 1 – Add Expense
Input fields: Date, Category, Amount, Note
Save button stores to database
Basic validation (no blank fields)
Technology Used: Java Swing, SQLite, JDBC

## Slide 11: Final Expected System
A functional Java Swing desktop app
Add/View/Edit/Delete expense entries
SQLite database file for data persistence
Code hosted on GitHub
Clean, user-friendly interface